SDI Group Project: Comprehensive Discussion

Advanced Systems Design and Implementation

Document Organization

This comprehensive discussion consolidates all previous prompts and responses related to the ASDI Group Project into a single, well-organized document. The content is structured to guide student teams from project initiation through final deliverables, including the critical addition of actual customization/development and system demonstration.

Part 1: Project Overview and Objectives

1.1 Course Context

ASDI - Advanced Systems Design and Implementation is a capstone-level course that bridges the gap between high-level strategic architecture and hands-on implementation. The group project represents the culmination of all learning from Modules 1 through 6, requiring students to apply the four architectural domains—Business, Data, Application, and Technology—to design and implement a transformative solution for a hypothetical company.

Unlike individual activities where students worked on isolated components, this project requires teams to produce a cohesive, integrated architecture that addresses real business problems using modern technologies including polyglot persistence, APIs, and machine learning or artificial intelligence.

1.2 Core Project Requirements

| Requirement | Description |
| --- | --- |
| Company Creation | Develop a hypothetical company with realistic IT asset management needs |
| Problem Identification | Document current pain points (minimum 10) with impact assessment |
| TO-BE Architecture | Design all four architectures based on team-agreed future state |
| Software Selection | Choose between customizing existing software or developing new system |
| Technology Integration | Incorporate polyglot persistence, APIs, and ML/AI |
| Instructor Approval | Seek approval before proceeding with customization or development |
| Implementation | Build working customizations or prototype |
| Demonstration | Present live or recorded demo of working system |

1.3 Learning Objectives

Upon completing this project, students will be able to:

- Model a system's landscape using Business, Data, Application, and Technology architectures

- Visualize application architecture using the C4 model at all four levels

- Justify and implement Polyglot Persistence strategies based on data requirements

- Design and implement features that leverage AI/ML services

- Navigate the transition from architecture design to implementation and deployment

- Demonstrate a working system that implements architectural designs

- Document and present technical solutions to stakeholders

Part 2: Team Formation and Company Selection

2.1 Team Composition

| Aspect | Details |
| --- | --- |
| Minimum Team Size | 2 members |
| Maximum Team Size | 5 members |
| Recommended Size | 3-4 members for optimal collaboration |
| Team Roles | Project Manager, Business Architect, Data Architect, Application Architect, Technology Architect (roles can be shared in smaller teams) |

2.2 Team Roles and Responsibilities

| Role | Primary Responsibilities |
| --- | --- |
| Project Manager | Coordinate team activities, manage timeline, ensure deliverables complete, serve as primary contact with instructor |
| Business Architect | Lead business capability modeling, value stream mapping, stakeholder analysis, goal-to-requirement traceability |
| Data Architect | Lead enterprise data modeling, system mapping, data flow diagrams, governance framework, polyglot persistence design |
| Application Architect | Lead C4 model development (Context, Container, Component diagrams), API design, integration patterns |
| Technology Architect | Lead technology stack selection, deployment architecture, network security, cost estimation, infrastructure as code |

2.3 Company Selection Guidelines

Your team must create a hypothetical company that is realistic enough to support detailed architectural analysis. The company should have legitimate IT asset management needs that justify a transformation project.

Required Company Profile Elements

| Element | Description | Example |
| --- | --- | --- |
| Company Name | Professional, memorable | "Nexus Health Systems," "Apex Financial Group" |
| Industry | Specific sector | Healthcare, Finance, Education, Retail, Manufacturing, Logistics |
| Size | Number of employees, locations | 500 employees across 3 offices |
| IT Asset Profile | Types and quantities of assets | 800 laptops, 200 mobile devices, 50 servers |
| Current Pain Points | Specific problems with existing processes | Asset loss, manual tracking, compliance issues |
| Business Goals | What they want to achieve | Reduce costs, improve compliance, enable remote work |

Sample Company Profiles for Inspiration

Example 1: MedHealth Philippines

| Aspect | Details |
| --- | --- |
| Industry | Healthcare (private hospital network) |
| Size | 1,200 employees across 2 hospitals and 5 clinics |
| IT Assets | 900 computers, 300 tablets for nurses, medical equipment |
| Pain Points | Regulatory compliance, asset tracking across multiple facilities |
| Business Goals | Achieve 100% audit compliance, reduce asset loss by 50% |

Example 2: Skyline University

| Aspect | Details |
| --- | --- |
| Industry | Higher Education |
| Size | 3,500 employees, 15,000 students, 8 campuses |
| IT Assets | 5,000 faculty/staff computers, 8,000 student lab computers |
| Pain Points | Seasonal check-in/checkout, student device loans |
| Business Goals | Reduce checkout time from 15 to 2 minutes, improve utilization |

Example 3: Manila Logistics Corp

| Aspect | Details |
| --- | --- |
| Industry | Logistics and Supply Chain |
| Size | 800 employees, 12 warehouses, 5 regional offices |
| IT Assets | 600 rugged laptops, 400 handheld scanners, vehicles |
| Pain Points | Asset loss in transit, maintenance tracking |
| Business Goals | Reduce asset loss by 75%, implement predictive maintenance |

Part 3: Solution Selection and Approval Process

3.1 Option A: Downloadable Software (Customization Required)

You may select an existing open-source software as your foundation and propose customizations to address your company's specific needs.

Approved Software Options

| Software | Purpose | Customization Potential | Primary Tech Stack |
| --- | --- | --- | --- |
| Snipe-IT | IT Asset Management | High | PHP, MySQL, REST API |
| OS Ticket | IT Service Management | High | PHP, MySQL, plugin system |
| Odoo | Enterprise Resource Planning | Very High | Python, PostgreSQL, modular |
| OrangeHRM | Human Resource Management | Medium | PHP, MySQL |
| GLPI | IT Asset & Service Management | High | PHP, MySQL |

Required Customization Documentation

| Customization Area | Required Details |
| --- | --- |
| Polyglot Persistence | Which additional databases? (MongoDB, InfluxDB, Neo4j) |
| API Development | What new APIs? What existing APIs extended? |
| AI/ML Integration | What ML capabilities? (demand forecasting, anomaly detection, predictive maintenance) |
| Integration Points | What external systems? (HRIS, procurement, finance, MDM) |
| User Interface | What new interfaces? (mobile app, dashboard, self-service portal) |

3.2 Option B: Custom Development from Scratch

You may propose building a completely new system. This option gives maximum flexibility but requires more justification.

Required Justification for Custom Development

| Justification Element | Description |
| --- | --- |
| Gap Analysis | What critical features do existing solutions lack? |
| Unique Requirements | What makes your company's needs unique? |
| Strategic Advantage | How does custom development provide competitive advantage? |
| Total Cost of Ownership | How does custom compare to commercial alternatives? |

Technology Stack Options for Custom Development

| Tier | Options |
| --- | --- |
| Frontend | React, Angular, Vue.js, Flutter (mobile) |
| Backend | Python/Django, Python/FastAPI, Node.js, Java/Spring, Go |
| Database | PostgreSQL, MySQL, MongoDB, Cassandra, InfluxDB, Neo4j |
| Infrastructure | AWS, Azure, GCP, Docker, Kubernetes |
| AI/ML | TensorFlow, PyTorch, Scikit-learn, SageMaker, Vertex AI |

3.3 Customization/Development Complexity Tiers

| Tier | Description | Customizations | Polyglot DBs | AI/ML | Code Lines | Demo Length |
| --- | --- | --- | --- | --- | --- | --- |
| Tier 1 (Basic) | Minimum passing | 2-3 | 1 additional | Pre-trained API | 500-1,000 | 10-12 min |
| Tier 2 (Intermediate) | Good | 4-5 | 2 additional | Custom simple model | 1,000-2,000 | 12-15 min |
| Tier 3 (Advanced) | Excellent | 6+ | 3+ with CDC | Multiple/deep learning | 2,000+ | 15-20 min |

3.4 Pre-Approval Requirements

Before your team can proceed, you must submit a Project Proposal for instructor approval.

Project Proposal Template

| Section | Required Content |
| --- | --- |
| Company Profile | Name, industry, size, location |
| Problem Statement | 2-3 paragraphs describing current challenges |
| Proposed Solution | Build vs. customize decision with justification |
| Software Selection | If customizing: which software? What customizations? |
| Key Technologies | Polyglot persistence, AI/ML, APIs to be used |
| Team Members | Names and assigned roles |
| Timeline | Proposed completion dates for each deliverable |
| Complexity Tier | 1, 2, or 3 with justification |

Approval Criteria

| Criteria | Description |
| --- | --- |
| Complexity | Is the project sufficiently complex for a capstone? |
| Feasibility | Can the proposed solution be realistically implemented? |
| Innovation | Does it incorporate modern technologies appropriately? |
| Clarity | Is the problem and solution clearly articulated? |
| Completeness | Are all required elements present? |

Part 4: Required Deliverables

4.1 Deliverable Summary Table

| Deliverable | Weight | Due | Description |
| --- | --- | --- | --- |
| Project Proposal | 5% | Week 2 | Approval document |
| Company Background | 5% | Week 3 | Profile, AS-IS, business case |
| TO-BE Business Architecture | 10% | Week 5 | Capabilities, value streams, BPMN |
| TO-BE Data Architecture | 10% | Week 7 | Enterprise model, polyglot, DFDs |
| TO-BE Application Architecture | 10% | Week 9 | C4 model (Levels 1-3), ADRs |
| TO-BE Technology Architecture | 10% | Week 11 | Deployment, stack, cost |
| Integration Architecture | 5% | Week 12 | APIs, events, integrations |
| Implementation Roadmap | 5% | Week 13 | Phases, WBS, risks |
| Customization/Development | 15% | Week 14 | Working code, customizations |
| System Demonstration | 15% | Week 14 | Live/recorded demo |
| Source Code & Documentation | 5% | Week 14 | GitHub, deployment guide |
| Executive Presentation | 5% | Week 14 | 12-15 slide deck |

4.2 Deliverable 1: Company Background and Problem Statement

Format: Professional document, 3-5 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Company Profile | Name, industry, size, locations, organizational structure, current IT environment |
| Current State Assessment (AS-IS) | Process descriptions, pain points (minimum 10 with impact), technology landscape |
| Business Case | Strategic objectives, quantified benefits, cost of inaction |
| Solution Vision | High-level description, key capabilities, success criteria (KPIs) |

4.3 Deliverable 2: TO-BE Business Architecture

Format: Professional document with BPMN diagrams, 8-10 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Business Capability Model | Capability map (Levels 1-3), heat map, gap analysis |
| Value Streams | Minimum 3 value streams with triggers, stages, outputs, metrics |
| TO-BE BPMN Diagrams | All 6 core processes with swimlanes and automated steps marked |
| Stakeholder Analysis | Stakeholder register, concerns matrix, RACI charts |
| Goal-Requirement Traceability | Traceability matrix linking goals to technical requirements |

4.4 Deliverable 3: TO-BE Data Architecture

Format: Professional document with diagrams, 8-10 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Enterprise Data Model | Core entities (minimum 8), ERD, attribute catalog, business rules |
| Polyglot Persistence Design | Database selection justification, architecture diagram, data-to-database mapping |
| System Data Mapping | Software table mapping, field mapping, gap analysis, custom fields |
| Data Flow Diagrams | Level 0 (Context) and Level 1 (Decomposed) DFDs |
| Data Governance | Ownership matrix, policies, quality metrics, escalation path |
| Data Synchronization | CDC design, event schemas, sync strategy |

4.5 Deliverable 4: TO-BE Application Architecture (C4 Model)

Format: Professional document with C4 diagrams, 10-12 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Level 1: Context Diagram | System boundaries, user actors (min 8), external systems (min 8), data flows |
| Level 2: Container Diagram | Technology containers (min 12), communication protocols, descriptions |
| Level 3: Component Diagram | API application decomposition, layered architecture, interaction flows (min 3) |
| Level 4: Code (Optional) | UML class diagrams, sequence diagrams for critical components |
| Architecture Decision Records | Minimum 5 ADRs with context, decision, alternatives, consequences |
| API Design | RESTful endpoints or GraphQL schema, security design |

4.6 Deliverable 5: TO-BE Technology Architecture

Format: Professional document with diagrams, 8-10 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Deployment Architecture | Container-to-infrastructure mapping, geographic distribution |
| Technology Stack Matrix | Minimum 20 components with versions, justifications, alternatives |
| Network Security | VPC/subnet design, security group rules, encryption strategy |
| Scalability and HA | Scaling strategies, HA configuration, RTO/RPO, DR plan |
| AI/ML Infrastructure | Training pipeline, serving architecture, monitoring strategy |
| Cost Estimation | Monthly/annual breakdown, optimization strategies, TCO |
| Infrastructure as Code | Terraform/Pulumi strategy, environment separation |

4.7 Deliverable 6: Integration Architecture

Format: Professional document with diagrams, 5-7 pages

Content Requirements:

| Section | Content |
| --- | --- |
| API-Led Connectivity | System APIs, Process APIs, Experience APIs |
| Event-Driven Architecture | Event catalog (min 10 types), topic design, event schemas |
| External System Integrations | HRIS, procurement, finance, MDM, vendor portals |
| GraphQL Integration | Schema design, resolver strategy, federation (if applicable) |
| Integration Testing | Contract testing (Pact), integration test approach |

4.8 Deliverable 7: Implementation Roadmap

Format: Professional document, 4-6 pages

Content Requirements:

| Section | Content |
| --- | --- |
| Phased Approach | 4 phases with durations, key deliverables |
| Work Breakdown Structure | Major tasks, dependencies, estimated effort |
| Resource Plan | Team composition, skills required, training needs |
| Risk Management | Key risks, mitigation strategies, contingency plans |
| Success Metrics | KPIs by phase, baselines, targets |

4.9 Deliverable 8: Customization/Development Implementation

Format: Working software, source code repository, deployment guide

Content Requirements:

| Section | Content |
| --- | --- |
| Customization Scope | Selected software, complexity tier, customizations implemented |
| Source Code Repository | GitHub/GitLab link, branch structure, commit history |
| Deployment Guide | Prerequisites, installation steps, environment variables |
| API Documentation | Swagger/OpenAPI link, Postman collection |
| Testing Report | Unit test coverage, integration test results, known issues |

4.10 Deliverable 9: System Demonstration

Format: Live or recorded video (15-20 minutes)

Content Requirements:

| Segment | Duration | Content |
| --- | --- | --- |
| Introduction | 1-2 min | Problem and solution overview |
| Architecture Walkthrough | 3-4 min | Key diagrams and how they guided implementation |
| Polyglot Persistence Demo | 3-4 min | Multiple databases working together |
| AI/ML Feature Demo | 3-4 min | Model predictions in action |
| API Demo | 2-3 min | Endpoints via Postman/Swagger |
| Integration Demo | 2-3 min | External system connections |
| User Interface Demo | 3-4 min | Key user journeys |
| Conclusion | 1-2 min | Achievements and lessons learned |

4.11 Deliverable 10: Executive Presentation

Format: Slide deck, 12-15 slides

Slide Content:

| Slide | Topic |
| --- | --- |
| 1 | Title slide |
| 2 | Executive summary |
| 3 | Company background and pain points |
| 4 | Solution vision |
| 5 | Business architecture highlights |
| 6 | Data architecture (polyglot persistence) |
| 7 | Application architecture (C4 Level 1 & 2) |
| 8 | Application architecture (C4 Level 3 & ADRs) |
| 9 | Technology architecture |
| 10 | AI/ML integration |
| 11 | Integration architecture |
| 12 | Implementation roadmap |
| 13 | Demo highlights |
| 14 | Cost summary and ROI |
| 15 | Q&A |

Part 5: Technical Resources and Support

5.1 Free Cloud Resources for Students

| Service | Free Tier | Use For |
| --- | --- | --- |
| GitHub | Unlimited public/private repos | Source code hosting |
| MongoDB Atlas | 512MB storage | Document database |
| Neo4j Aura | Free instance (limited) | Graph database |
| InfluxDB Cloud | Free tier (limited) | Time-series database |
| Redis Cloud | 30MB storage | Caching |
| Supabase | 500MB database | PostgreSQL + Auth |
| Render | Free backend hosting | API deployment |
| Vercel | Free frontend hosting | Web app deployment |
| PythonAnywhere | Free tier | Python backend |
| Google Colab | Free GPU | AI/ML model training |
| Hugging Face | Free inference API | Pre-trained models |

5.2 Sample Technology Stacks by Complexity Tier

Tier 1 (Basic) Stack

| Component | Technology |
| --- | --- |
| Frontend | React.js + Tailwind CSS |
| Backend | Python/FastAPI |
| Primary DB | PostgreSQL (Supabase free tier) |
| Polyglot DB | MongoDB Atlas (free tier) |
| AI/ML | Hugging Face Inference API |
| Deployment | Render + Vercel (free tiers) |

Tier 2 (Intermediate) Stack

| Component | Technology |
| --- | --- |
| Frontend | React.js + Material UI |
| Backend | Python/FastAPI + Celery |
| Primary DB | PostgreSQL (Neon free tier) |
| Polyglot DBs | MongoDB Atlas + Redis Cloud |
| AI/ML | Scikit-learn model + FastAPI serving |
| Message Queue | Redis (for Celery) |
| Deployment | Railway + Vercel |

Tier 3 (Advanced) Stack

| Component | Technology |
| --- | --- |
| Frontend | Next.js + Tailwind CSS |
| Backend | Python/FastAPI + Temporal |
| Primary DB | PostgreSQL (TimescaleDB extension) |
| Polyglot DBs | MongoDB Atlas + InfluxDB + Neo4j Aura |
| AI/ML | TensorFlow/PyTorch + SageMaker |
| CDC | Debezium + Kafka (Redpanda free tier) |
| Search | Elasticsearch (Bonsai free tier) |
| Deployment | AWS free tier / Google Cloud free credits |

Part 6: Grading Rubric

6.1 Overall Grade Breakdown

| Deliverable | Weight |
| --- | --- |
| Project Proposal | 5% |
| Company Background | 5% |
| TO-BE Business Architecture | 10% |
| TO-BE Data Architecture | 10% |
| TO-BE Application Architecture | 10% |
| TO-BE Technology Architecture | 10% |
| Integration Architecture | 5% |
| Implementation Roadmap | 5% |
| Customization/Development (Code) | 15% |
| System Demonstration (Live/Video) | 15% |
| Source Code & Documentation | 5% |
| Executive Presentation | 5% |
| Total | 100% |

6.2 Detailed Rubric for Each Deliverable

| Criterion | Weight | Excellent (90-100%) | Satisfactory (70-89%) | Needs Improvement (<70%) |
| --- | --- | --- | --- | --- |
| Completeness | 25% | All required sections present, detailed | Most sections present | Missing major sections |
| Quality of Analysis | 25% | Insightful, thorough, well-reasoned | Good analysis, some gaps | Superficial or incorrect |
| Use of Modern Technologies | 20% | Excellent integration of polyglot, AI/ML, APIs | Good use, some gaps | Minimal or inappropriate |
| Traceability | 15% | Clear links from pain points to solutions | Some traceability | No traceability |
| Professional Presentation | 15% | Professional formatting, clear diagrams, no errors | Good formatting, minor issues | Poor formatting, many errors |

6.3 Demonstration Scoring Criteria

| Criteria | Weight | Excellent | Satisfactory | Needs Improvement |
| --- | --- | --- | --- | --- |
| System Functionality | 30% | All promised features work | Most features work | Major features broken |
| Polyglot Persistence | 20% | Multiple DBs working seamlessly | Two DBs working | Single DB only |
| AI/ML Integration | 20% | Model works, produces valuable predictions | Model works but limited value | No AI or not working |
| API Quality | 10% | Well-documented, RESTful, auth | Basic API, some issues | No API or non-functional |
| Presentation Quality | 10% | Professional, clear, well-paced | Acceptable | Poorly organized |
| Alignment with Architecture | 10% | Implementation matches diagrams | Mostly matches | Significant deviation |

Part 7: Sample Project Scenarios

7.1 Scenario 1: Snipe-IT Customization for University

| Aspect | Details |
| --- | --- |
| Company | Skyline University (15,000 students, 3,500 staff) |
| Software | Snipe-IT (customized) |
| Customizations | 1. MongoDB for student device loan history 2. React Native mobile app for scanning 3. REST API for SIS integration 4. Custom dashboard for department chairs 5. Automated offboarding workflow |
| AI Feature | Demand forecasting for lab computer usage |
| Polyglot | PostgreSQL (core) + MongoDB (loan history) + Redis (caching) |
| Complexity Tier | Tier 2 (Intermediate) |

7.2 Scenario 2: Custom System for Logistics

| Aspect | Details |
| --- | --- |
| Company | Manila Logistics Corp (800 employees, 12 warehouses) |
| Software | Custom development (Python/React) |
| Features | 1. Asset tracking with QR codes 2. Real-time telemetry ingestion 3. Predictive maintenance alerts 4. Graph-based network mapping 5. Mobile app for warehouse staff |
| AI Feature | Predictive maintenance for warehouse equipment |
| Polyglot | PostgreSQL (core) + InfluxDB (telemetry) + Neo4j (relationships) |
| Complexity Tier | Tier 3 (Advanced) |

7.3 Scenario 3: Odoo Customization for Healthcare

| Aspect | Details |
| --- | --- |
| Company | MedHealth Philippines (1,200 employees, 2 hospitals) |
| Software | Odoo (Inventory + Maintenance modules) |
| Customizations | 1. HIPAA-compliant asset tracking 2. Integration with nurse call system 3. Automated warranty claims to vendors 4. Compliance reporting dashboard 5. RFID integration for high-value equipment |
| AI Feature | Anomaly detection for equipment usage patterns |
| Polyglot | PostgreSQL (Odoo core) + TimescaleDB (equipment telemetry) |
| Complexity Tier | Tier 2 (Intermediate) |

Part 8: Collaboration and Submission Guidelines

8.1 Team Collaboration Best Practices

| Practice | Recommendation |
| --- | --- |
| Regular Meetings | At least once per week (synchronous) |
| Communication Channel | Dedicated Slack/Discord/Teams channel |
| Document Collaboration | Google Docs or SharePoint |
| Code Collaboration | GitHub with branches, pull requests, issues |
| Version Control | Use consistent naming conventions |

8.2 Conflict Resolution Process

- First step: Discuss within team to find resolution

- Second step: Bring to instructor for mediation

- Third step: Individual contributions assessed separately if necessary

8.3 Peer Evaluation

At the end of the project, each team member submits a confidential peer evaluation. Significant discrepancies in contribution will be reflected in individual grades.

Peer Evaluation Template:

| Team Member | Self Rating (1-10) | Peer Rating (1-10) | Contribution Comments |
| --- | --- | --- | --- |
| [Name 1] | /10 | /10 | [Comments] |
| [Name 2] | /10 | /10 | [Comments] |

8.4 Submission Instructions

- Create a team GitHub repository

- Upload all documentation files (PDF format)

- Upload source code with README.md

- Upload demonstration video (YouTube unlisted or Google Drive)

- Submit repository link via course LMS

- Present live to instructor on scheduled date

Part 9: Frequently Asked Questions

Q: Do we actually have to deploy the system or just run it locally?

A: You must demonstrate the system running. This can be locally on your machine during the live demo, or deployed to a cloud platform. Deployment is encouraged but not strictly required.

Q: Can we use free cloud credits for deployment?

A: Yes! AWS, Azure, and GCP offer free credits for students through GitHub Education. MongoDB Atlas, Neo4j Aura, and InfluxDB Cloud also have generous free tiers.

Q: What if our AI model doesn't work perfectly?

A: The goal is to demonstrate integration, not perfect accuracy. A model that works reasonably well (even with limitations) is acceptable. Document the limitations.

Q: Can we use pre-trained models or APIs instead of training our own?

A: Yes. Using Hugging Face models, OpenAI API, or cloud AI services (SageMaker, Vertex AI) is perfectly acceptable and often more practical.

Q: How much of the system needs to be working for the demo?

A: At minimum, the core user journey (e.g., assign asset → return asset → search asset) must work. Polyglot persistence and AI features must also be demonstrable.

Q: Can we work on the code as a team using GitHub?

A: Yes, this is required. Use branches, pull requests, and issues to manage collaboration. Your GitHub history will be reviewed.

Q: What if our team has unequal coding skills?

A: Assign roles based on strengths. Team members with less coding experience can focus on architecture documentation, testing, UI design, or project management.

Q: Can we use low-code/no-code platforms?

A: No. The purpose is to demonstrate architectural and implementation skills. Low-code platforms bypass the learning objectives.

Q: What is the minimum viable product for custom development?

A: Asset CRUD, assignment functionality, basic search, REST API, one database (PostgreSQL), polyglot extension (MongoDB), one AI feature, basic web frontend.

Q: Can we change our company or solution after approval?

A: Minor changes are acceptable with instructor approval. Major changes require resubmission of the proposal.

Part 10: Project Timeline (6 Weeks)

| Week | Deliverable | Activities |
| --- | --- | --- |
| Week 1(4-25) | Team Formation | Form teams, choose company, draft proposal |
| Week 1 | Project Proposal | Submit for approval, revise as needed |
| Week 1 | Company Background | Research, document AS-IS, identify pain points |
| Week 2 (5-2) | Business Architecture | Develop TO-BE capability map, value streams, BPMN |
| Week 2 | Business Architecture Due | Refine, finalize, submit |
| Week 2 | Data Architecture | Enterprise model, polyglot design, DFDs |
| Week 2 | Data Architecture Due | Refine, finalize, submit |
| Week 3 (5-9) | Application Architecture | C4 models, ADRs, API design |
| Week 3 | Application Architecture Due | Refine, finalize, submit |
| Week 4 (5-16) | Technology Architecture | Deployment, stack, security, cost |
| Week 4 | Technology Architecture Due | Refine, finalize, submit |
| Week 5 (5-23) | Integration + Roadmap | Integration patterns, implementation plan |
| Week 5 | Integration + Roadmap Due | Refine, finalize, submit |
| Week 6(5-30 to 6-13) | Final Deliverables | Code, demo, presentation, all documentation |

Part 11: Conclusion and Success Factors

11.1 Key Success Factors

- Start Early - The project requires significant time for both design and implementation

- Choose Appropriate Scope - Select a complexity tier that matches your team's skills

- Trace Everything - Every decision should link back to a pain point or business goal

- Use Version Control - GitHub is required; use branches and pull requests

- Test Continuously - Don't wait until the end to test your implementation

- Document as You Go - Don't leave documentation until the last week

- Practice Your Demo - The demonstration is 15% of your grade

- Communicate Regularly - Weekly meetings are essential for team alignment

11.2 What Makes an Excellent Project

| Aspect | Excellent Project Characteristics |
| --- | --- |
| Completeness | All deliverables fully completed with attention to detail |
| Integration | Polyglot databases work together seamlessly; AI features add real value |
| Traceability | Clear line from pain points → requirements → architecture → implementation |
| Professionalism | Documentation is polished; diagrams are clear; demo is rehearsed |
| Innovation | Creative use of modern technologies beyond minimum requirements |
| Resilience | System handles errors gracefully; fallbacks implemented |

11.3 Final Reminders

- Seek approval before coding - Your proposal must be approved first

- Polyglot persistence is required - At least one additional database beyond primary

- AI/ML integration is required - At least one working ML feature

- Working demo is required - Live or recorded video (15-20 minutes)

- Source code must be shared - GitHub repository with README

- All team members must contribute - Peer evaluation will be used

# ASDI Group Project: Comprehensive Project Documentation Contents

## Outline Only Version)

# Document Structure Overview

text

ASDI_Group_Project_Documentation/

│

├── 00_Cover_Page/

│   ├── Cover_Page

│   └── Table_of_Contents

│

├── 01_Executive_Summary/

│   └── Executive_Summary

│

├── 02_Company_Background/

│   ├── Company_Profile

│   ├── ASIS_Assessment

│   └── Business_Case

│

├── 03_TOBE_Business_Architecture/

│   ├── Business_Capability_Model

│   ├── Value_Streams

│   ├── BPMN_Diagrams

│   ├── Stakeholder_Analysis

│   └── Goal_Requirement_Traceability

│

├── 04_TOBE_Data_Architecture/

│   ├── Enterprise_Data_Model

│   ├── Polyglot_Persistence_Design

│   ├── System_Data_Mapping

│   ├── Data_Flow_Diagrams

│   ├── Data_Governance

│   └── Data_Synchronization_Strategy

│

├── 05_TOBE_Application_Architecture/

│   ├── C4_Level1_Context_Diagram

│   ├── C4_Level2_Container_Diagram

│   ├── C4_Level3_Component_Diagram

│   ├── C4_Level4_Code_Diagrams

│   ├── Architecture_Decision_Records

│   └── API_Design

│

├── 06_TOBE_Technology_Architecture/

│   ├── Deployment_Architecture

│   ├── Technology_Stack_Matrix

│   ├── Network_Security_Architecture

│   ├── Scalability_and_HA

│   ├── AI_ML_Infrastructure

│   ├── Cost_Estimation

│   └── Infrastructure_as_Code

│

├── 07_Integration_Architecture/

│   ├── API_Led_Connectivity

│   ├── Event_Driven_Architecture

│   ├── External_System_Integrations

│   ├── GraphQL_Integration

│   └── Integration_Testing_Strategy

│

├── 08_Implementation_Roadmap/

│   ├── Phased_Approach

│   ├── Work_Breakdown_Structure

│   ├── Resource_Plan

│   ├── Risk_Management

│   └── Success_Metrics

│

├── 09_Customization_Development/

│   ├── Customization_Scope

│   ├── Source_Code_Repository

│   ├── Deployment_Guide

│   ├── API_Documentation

│   └── Testing_Report

│

├── 10_Demonstration/

│   ├── Demo_Script

│   ├── Demo_Video_Link

│   └── Demo_Screenshots

│

├── 11_Appendices/

│   ├── Glossary

│   ├── References

│   ├── Peer_Evaluation

│   └── Additional_Materials

│

└── 12_Presentation/

├── Final_Presentation_Slides

└── Presentation_Notes

Prepared for: ASDI - Advanced Systems Design and Implementation