Deliverable 6: Data Quality Assessment

Company: Aegis Health Partners

1. Data Quality Baseline

| Data Element | Entity | Current Quality | Issues Identified | Impact |
| --- | --- | --- | --- | --- |
| Assignment | Asset | 75% | Assets assigned to terminated doctors | Security risk, HIPAA violation, financial loss |
| Location | Asset | 60% | Remote addresses outdated | Cannot retrieve equipment |
| Purchase Cost | Asset | 40% | Missing entirely; entered as $0 | Finance depreciation impossible |
| Status | Asset | 80% | "Deployed" used for lost/broken items | Inflated inventory counts |
| Compliance | Asset | 30% | Wipe certificates missing or in emails | Failed security audits |

2. Root Cause Analysis

| Issue | Root Cause | Impacted Processes | Severity |
| --- | --- | --- | --- |
| Assets assigned to terminated doctors | No BambooHR integration; manual IT ticket required | Retirement, Finance, Security | Critical |
| Outdated remote locations | Address updates in HR don't sync to IT | Movement, Retirement | High |
| Missing purchase costs | Manual entry from procurement emails | Intake, Finance | Medium |
| Missing Wipe Certs | Help desk forgets to upload Jamf logs | Retirement, Compliance | Critical |

3. Data Improvement Targets

| Data Element | Current | Target | Improvement Needed | Method |
| --- | --- | --- | --- | --- |
| Assignment | 75% | 100% | Automate offboarding triggers | BambooHR API |
| Location | 60% | 95% | Sync addresses from HR profile | BambooHR API |
| Purchase Cost | 40% | 100% | Sync line items directly from POs | Coupa API |
| Compliance | 30% | 100% | Enforce mandatory field before Retirement | Snipe-IT Custom Rules |

4. Data Cleanup Plan

| Activity | Responsible | Timeline | Resources Needed |
| --- | --- | --- | --- |
| Reconcile Terminated Users (Compare HR to ITAM) | Asset Steward | Month 1 | 20 hours |
| Address Sync Cleanup (Mass import from HR) | IT Ops | Month 1 | 10 hours |
| Cost Backfill (Export Coupa report, import to Snipe-IT) | Procurement Specialist | Month 2 | 30 hours |
| Security Audit (Find retired assets missing certs) | SecOps Lead | Month 2-3 | 40 hours |